## NopCommerce Demo Website – Test Plan

### 1. Document Information

- Project Name: nopCommerce Demo Website – Manual Testing Project

- Version: 1.0

- Prepared By: Hoang Chinh

- Date: 04/2026

- Application URL: https://demo.nopcommerce.com/

- Test Type: Manual Testing

### 2. Objective

The objective of this test plan is to validate the core functionalities of the nopCommerce demo e-commerce website through manual testing. The testing focuses on critical user flows such as user registration, login, product browsing, search, shopping cart, wishlist, and checkout to ensure the application behaves as expected from an end-user perspective.

### 3. Scope of Testing

In Scope

- User Registration

- User Login / Logout

- Search Functionality

- Product Detail Page

- Add to Cart / Update Cart / Remove from Cart

- Wishlist

- Checkout Flow

- Basic UI / Validation / Negative Scenarios

Out of Scope

- Real payment gateway validation

- Performance / Load / Stress testing

- Security testing

- Database validation

- Admin panel testing

- Deep cross-browser compatibility matrix

### 4. Test Approach

Testing will be conducted manually based on end-user business flows.

Testing Types Included

- Functional Testing

- UI Testing

- Validation Testing

- Negative Testing

- Smoke Testing

- Regression Testing

- Exploratory Testing

Approach

- Review major e-commerce workflows

- Prepare test scenarios and test cases

- Execute smoke tests for critical flows

- Execute detailed functional and regression test cases

- Log defects in structured format

- Retest and summarize results

### 5. Test Environment

- Application URL: https://demo.nopcommerce.com/

- Environment Type: Public Demo Environment

- Browser: Google Chrome

- OS: Windows 11

- Tools:

  - Microsoft Excel / Google Sheets

  - Microsoft Word / Google Docs

  - Chrome DevTools

  - GitHub / Google Drive

### 6. Test Deliverables

- Test Cases

- Bug Report

- Smoke Test Checklist

- Regression Test Checklist

- Test Plan

- Test Summary Report

- RTM

7. Entry Criteria

- Demo site is accessible

- Core pages load successfully

- Test scope is finalized

- Test cases are prepared

### 8. Exit Criteria

- All smoke checklist items executed

- Major regression items executed

- Critical business flows validated

- Test results documented

- Sample defects recorded

- Test summary report completed

### 9. Risks & Assumptions

Risks

- Public demo site may change without notice

- Demo data may reset unexpectedly

- Some flows may behave differently due to demo restrictions

Assumptions

- Site remains publicly accessible

- Core user flows are stable enough for practice

- Real payment processing is not required

### 10. Roles & Responsibilities

Tester: Hoang Chinh

- Analyze business flows

- Design test cases

- Execute tests

- Log bugs

- Prepare reports

### 11. Tentative Schedule

- Requirement/Flow Analysis: 1 day

- Test Case Design: 1–2 days

- Test Execution: 2–3 days

- Defect Logging & Retest: 1 day

- Final Reporting: 1 day

### 12. Conclusion

This test plan provides a structured manual testing approach for the nopCommerce demo website and serves as a practical QA project to demonstrate understanding of end-to-end e-commerce testing.