## NopCommerce Demo Website – Test Summary Report

### 1. Project Information

- Project Name: nopCommerce Demo Website – Manual Testing Project

- Test Cycle: Cycle 1

- Prepared By: Hoang Chinh

- Date: 04/2026

- Application URL: https://demo.nopcommerce.com/

### 2. Objective

To validate the major business functionalities of the nopCommerce demo website from an end-user perspective, focusing on core e-commerce workflows including registration, login, search, cart, wishlist, and checkout.

### 3. Scope Covered

Modules tested:

- Registration

- Login / Logout

- Search

- Product Detail

- Shopping Cart

- Wishlist

- Checkout

- UI / Validation / Negative Scenarios

### 4. Test Execution Summary

- Total Test Cases Designed: 60

- Total Test Cases Executed: 60

- Passed: 54

- Failed: 4

- Blocked / Not Executed: 2

### 5. Defect Summary

- Total Defects Logged (Sample / Simulated): 5

- Critical: 0

- High: 1

- Medium: 2

- Low: 2

### 6. Key Findings

- Core flows such as login, search, add to cart, and wishlist are generally stable

- Checkout remains the most critical business flow and should always be included in smoke testing

- Cart and validation scenarios require focused regression due to direct business impact

- Some sample usability and validation issues were documented for practice

### 7. Risks / Limitations

- Public demo environment may change unexpectedly

- Data may reset between sessions

- Some flows may be restricted or behave differently due to demo environment setup

### 8. Recommendations

- Prioritize smoke coverage for authentication, search, cart, and checkout

- Keep regression coverage for all purchase-related flows

- Expand boundary and negative test scenarios for form validation and quantity handling

- Consider adding browser sanity checks for Chrome + Edge

### 9. Conclusion

The major business flows of the nopCommerce demo website were successfully covered through structured manual testing. This project demonstrates practical experience in test design, execution, defect documentation, and QA reporting aligned with a realistic e-commerce application.